## Slide 1
FSM Core Software Product Connect
Executive update | April 2026
Objective: convert reactive product escalations into a proactive modernization motion across FSM with clearer roadmap alignment, named product coverage, and reusable field assets.
2/12
AI Editions sessions
completed
1
session scheduled
1
weekly cadence live
1
executive checkpoint set
✓ Progress to date
• AI Editions enablement completed for DB2 and MQ. Cognos session is scheduled next.
• Core product ownership mapped. Who is Who shared. Product versions validated.
• Biweekly Product Connect cadence is live with Carrie, Stacy, Carson, and Monika.
• Executive checkpoint with Priya and Krishnan is scheduled for May 11.
• Client Blockers: resolved for State Farm (PA), Citi (PA)
• AI core software Seismic
• Who's who for Product Connect
⚡ In flight
• AI Editions packaging and dependency guidance to remove licensing ambiguity.
• Business value models and PM owner alignment for priority products.
• Reference architecture assets across DB2, Cognos, Planning Analytics, MQ, Sterling, FileNet, BAMOE, ODM, and BAW.
• PM engagement model shaped around field asks: roadmap, blockers, architecture, packaging, and assets.
• Client blockers: working with Citi (BWL)
• Client facing workshops – WAS for Schwab (Austin)
🚀 Next 30 days
• Launch Decision Review Board with 2 to 3 priority accounts.
• Finalize named PM primary and delegate coverage by product.
• Publish one field entry point for roadmap and AI Editions assets.
• Use one product blueprint and one success story in the executive checkpoint.
• Client facing workshops – Schedule for BAW suite of products – OMA
Why this matters: faster product decisions, fewer stalled upgrades, and a cleaner Core to Mod execution path across vitality, containerization, managed or SaaS, and expansion.