## Slide 1
FSM Core Software Product Connect
Executive update | April 2026
Objective: convert reactive product escalations into a proactive modernization motion across FSM with clearer roadmap alignment, named product coverage, and reusable field assets.
2/12
AI Editions sessions completed
1
session scheduled (Cognos)
1
biweekly cadence live
1
executive checkpoint set (May 11)
Progress to date
•
AI Editions enablement completed for DB2 and MQ. Cognos session is scheduled next.
•
Core product ownership mapped. Who is Who shared. Product versions validated.
•
Biweekly Product Connect cadence is live with Carrie, Stacy, Carson, and Monika.
•
Executive checkpoint with Priya and Krishnan is scheduled for May 11.
In flight
•
AI Editions packaging and dependency guidance to remove licensing ambiguity.
•
Business value models and PM owner alignment for priority products.
•
Reference architecture assets across DB2, Cognos, Planning Analytics, MQ, Sterling, FileNet, BAMOE, ODM, and BAW.
•
PM engagement model shaped around field asks: roadmap, blockers, architecture, packaging, and assets.
Next 30 days
•
Launch Decision Review Board with 2 to 3 priority accounts.
•
Finalize named PM primary and delegate coverage by product.
•
Publish one field entry point for roadmap and AI Editions assets.
•
Use one product blueprint and one success story in the executive checkpoint.
Why this matters: faster product decisions, fewer stalled upgrades, and a cleaner Core to Mod execution path across vitality, containerization, managed or SaaS, and expansion.

## Slide 2
FSM Product Connect
Executive update | April 2026
Boulder
Progress
Current focus
Product Connect governance framework
Live
Monthly interlock call scheduled. Responding to field requests: Project Mystic POVs, 2 blocked modernization motions; Product ownership established; Product versions confirmed for Vitality
Product enablement sessions
2/12
AI Editions enablement completed for DB2 and MQ. Cognos session scheduled. Product interviews recorded/published to Seismic: 5/20
Business value models
0/30
0 completed. 1 in draft. Align PM owners and assumptions per product motion.
Reference architectures
8/30
Requests active across priority products. Current architecture delivered from Product in different formats (ppt, draw.io)
Client briefings
1/12
1 under development (WAS). Build repeatable narrative per priority: risk, controls, dependency chain, adoption plan.
Support needed: confirm PM primary and delegate coverage by product. Approve single field entry point for roadmap and AI Editions assets. Endorse DRB cadence and intake.
Objective: convert reactive product escalations into a proactive modernization motion across FSM with clearer roadmap alignment, named product coverage, and reusable field assets.
Product Engagement Model
Design
Product Management Connect Agentic Workflow design ready for review

## Slide 3
FSM Product Connect | In Flight and Next 30 Days
Execution focus across the five boulders: Governance, Enablement, Business Value Models, Reference Architectures, and Client Briefings
In Flight
Next 30 Days
Product Connect Governance Framework
Monthly interlock call scheduled
Responding to field requests including Project Mystic PoVs and 2 blocked modernization motions
Product Enablement Sessions
AI Editions enablement underway
Product roadmap tours and industry use cases in progress
Product interviews being recorded and prepared for Seismic publication
Business Value Models
1 draft in progress
PM engagement underway to define value levers by motion
Reference Architectures
Scope and standard format being defined
Requests issued across priority products
Client Briefings
1 client briefing under development: WAS
Priority Actions
Publish AI Editions packaging and dependencies guidance
Publish rules of engagement for account teams
Stand up biweekly product interlock / decision cadence
Operating Model
Finalize product coverage matrix with named primary and delegate owners
Confirm fast path for accounts when upgrades get stuck
Reusable Assets
Standardize the reference architecture template and begin with priority products
Advance first BVMs and identify the next wave
Client Motion
Finalize and launch the first client briefing
Queue the next 2 briefings and convert wins into repeatable patterns
Purpose: keep product engagement proactive, reduce stalled upgrades, and build repeatable trust wins across regulated modernization motions.
Product Engagement Model

## Slide 4
WebSphere Modernization Session
A practical path to modernize Java applications with less disruption
Session outcome
Align on modernization options, target state, and next steps.
Two session formats
1-hour virtual
Lunch and learn
• Welcome and session goals
• Current WebSphere and Java modernization challenges
• IBM’s POV for runtime modernization (Java applications)
• Liberty Overview (Containerization, Memory Savings,
Throughput, …)
• Containerization and hybrid cloud readiness
• Interactive discussion and next steps
Best for: awareness, engineering alignment, and low-friction stakeholder entry point
4-hour in person
Working workshop
• Welcome, goals, and client context
• Review of current WebSphere and Java estate
• IBM runtime modernization approach
• Modernization paths: vitality, containerization, managed services, expansion
• Target-state architecture discussion
• Candidate application and pilot assessment
• Success criteria, roadmap, and next steps
Best for: working session with architects, runtime owners, and pilot planning
Recommended use: lead with the 1-hour session to build interest, then move qualified stakeholders into the 4-hour workshop.
Notes: [Speaker Notes] Use this slide to propose two session options for the client. Core message: - We are not proposing a disruptive rip-and-replace program. - We are proposing a phased modernization discussion centered on WebSphere, Java, Liberty, and runtime flexibility. - The 1-hour virtual session is the low-friction entry point. - The 4-hour in-person workshop is the deeper working session once the client shows interest. Talk track: 1. Start with why this matters now: aging WebSphere estates, Java modernization pressure, operational complexity, and the need to reduce risk. 2. Explain that IBM Enterprise Application Runtimes provides a path to modernize without forcing an immediate rewrite. 3. Position the lunch and learn as an awareness and alignment session for engineering and platform teams. 4. Position the workshop as a hands-on assessment to review current state, discuss target state, and identify a pilot candidate. 5. End by recommending the 1-hour session first, followed by the workshop if the client wants to go deeper.

## Slide 5
FSM Product Connect | Blockers - Need Help
Executive support needed to remove friction and maintain momentum
🎯
Key blockers
BVE pushback: PMs view the template as too heavy, slowing progress
Marketing support gap: client-facing events need stronger marketing partnership
Ritika portfolio support gap: limited executive engagement for PA and watsonx.data
PM field bandwidth: Product teams are stretched across field requests and priority accounts
Reference architecture inconsistency: multiple formats; no standard current-to-target pattern
📊
Why it matters
Slows time to decision and account momentum
Keeps teams reactive instead of proactive
Creates confusion on ownership and engagement model
Weakens modernization credibility with clients
👥
Help needed now
Align BVE ask to a minimum viable input set
Secure marketing sponsorship for client-facing events
Confirm executive sponsorship for PA and watsonx.data
Set minimum cadence for PM engagement with field teams
Endorse one standard reference architecture model
🚀
Recommended path
Core-to-Mode CSEs capture current state architecture
Core-to-Mode CSE + ATL map target state architecture
Standardize one template per product
Review blockers biweekly in Product Connect / DRB
Start with highest-priority products and 2–3 accounts
✓
Decision required: named owners, engagement cadence, and executive sponsorship