## Slide 1
FSM Product Connect
Executive update | May 2026
◎
Objective: convert reactive product escalations into a proactive modernization motion across FSM with clearer roadmap alignment, named product coverage, and reusable field assets.
Tracks
Progress
Current focus
Support Needed
♟
Product Connect governance framework
Live
Monthly interlock call scheduled. Responding to field requests: Project Mystic POVs, 2 blocked modernization motions; Product ownership established; Product versions confirmed for Vitality.
PM participation in interlock. Confirm product coverage by pillar, named owners, and fast path for blocked account requests.
▣
Product enablement sessions
13/12*4
AI Editions enablement completed for DB2, MQ & Cognos. Product interviews recorded
PM collaboration needed for remaining enablement sessions, product interview review, and Seismic-ready content.
▥
Business value assessments
12/54
Db2, ODM published in ISC (Value 360)
CSE populated spreadsheet: 4 for Data; 2 for App Runtime, 2 for App Integration; 4 for BA
PM verification needed for BVA value levers, benefit ranges, assumptions, and product-specific proof points.
◇
216/216
Draft framework completed. Requests active across priority products. Current architecture delivered from Product in different formats. Core products: 36; reference architecture for 4 motions: 36 × 4.
PM and technical owner collaboration needed to validate current state, target state, deployment paths, and caveats.
◉
Client briefings sessions
3/12
3 completed: Cognos, App Integration, Content Cortex Build repeatable narrative per priority: risk, controls, dependency chain, adoption plan.
1 in works: Java Modernization
PM support needed for client briefing content, roadmap guardrails, product speakers, and account-specific validation.
◎
Product engagement model
Design
Product Management Connect Agentic Workflow design ready for review.
Review multi-agent architecture design for product intake ticketing. Confirm triage rules, workflow owners, and approval path.
Product Modernization
Technical View and Benefits
Notes: Product Modernization Technical View and Benefits